# Data Quality Test Strategy

Power BI Sales Cost and Stocks Dashboards

# 1 Introduction

This strategy defines how the reporting solution will be verified before release. It is prepared during the design stage, so testing does not depend on physical access to completed dashboards. The strategy covers the future Power BI Sales, Cost, and Stocks dashboards and the supporting source, landing, DWH, data mart, and semantic-model layers.

| Field | Value |
| --- | --- |
| Document purpose | Define scope, methods, entry criteria, risks, quality gates, and sequential QA activities. |
| Audience | Development team, Data Quality Engineer, Business Analyst, Product Owner, and customer representatives. |
| Author | Bohdan Solovei |
| Version | 1.0 |
| Date | 15 September 2026 |

# 2 Overall Strategy

Testing will use risk-based functional, data-quality, and non-functional verification. Sales is the highest priority because it supports revenue and volume decisions, followed by Cost and Stocks. SQL reconciliation will validate data before Power BI behavior and presentation are assessed. Smoke testing gates deeper execution; critical-path testing covers mandatory calculations and relationships; extended testing covers boundaries, usability, security, performance, compatibility, and regression.

# 3 High Level Solution

| Layer | Main objects | Primary verification |
| --- | --- | --- |
| Source | Operational sales, product, channel, client, location and cost data | Source availability and extract completeness |
| Landing | s1 and s2 landing tables | Record counts, duplicates, schema and rejected records |
| DWH | Clients, Sales, Products, Channels and Locations | Keys, relationships, SCD dates, transformations and measures |
| Data Mart | dm_main_dashboard and dashboard-specific datasets | Aggregations, completeness and refresh readiness |
| Power BI | Sales, Cost and Stocks dashboards | Measures, filters, visuals, security, usability and performance |

# 4 Scope of Work

| Priority | Dashboard | In scope |
| --- | --- | --- |
| 1 | Sales | Revenue, quantity, product, client, channel, location and time analyses; totals, trends, filters, drill-down and exports. |
| 2 | Cost | Product and period costs, cost totals and averages, cost trends, variance presentation, filters and exports. |
| 3 | Stocks | Stock quantities, product and location breakdowns, low-stock indicators, period snapshots, filters and exports. |

# 5 Out of Scope

Changes to source applications and ETL code implementation.

Formal penetration testing and disaster-recovery testing.

Validation of business requirements that have not been approved.

Production-data correction; QA will report discrepancies and verify fixes.

# 6 Entry Criteria

Approved functional requirements, KPI definitions, source-to-target mappings and dashboard designs are available.

Source, landing, DWH, data mart and Power BI test environments are accessible.

A stable build is deployed, scheduled loads completed, and representative test data is available.

Required roles and row-level security profiles are configured.

Test cases, expected results, SQL scripts and defect workflow are reviewed.

Known blocking defects are resolved or formally accepted.

# 7 Exit and Acceptance Criteria

All planned smoke and critical-path tests are executed.

100% of smoke tests and at least 95% of all planned tests pass.

No open Critical or Major defects affect dashboard totals, security or mandatory workflows.

Source-to-target totals and KPI calculations reconcile within approved tolerances.

Performance targets and supported-browser checks pass.

The Test Result Report is reviewed and release risks are accepted by stakeholders.

# 8 Test Approach

Review requirements, mappings, KPI definitions, visual design, security roles and refresh expectations.

Prepare traceable test cases, SQL reconciliation scripts, expected datasets and test data.

Validate environment readiness and run smoke checks for connectivity, object availability, data load and dashboard opening.

Validate source-to-landing and landing-to-DWH completeness, uniqueness, null handling, formats and rejected records.

Validate DWH keys, referential integrity, SCD behavior, transformations and business rules.

Reconcile data mart measures and Power BI measures against independently calculated SQL results.

Verify dashboard filters, slicers, sorting, drill-down, cross-filtering, tooltips, navigation and export.

Perform GUI, accessibility, browser compatibility, role-based security and performance checks.

Record defects with evidence; retest fixes and run targeted regression.

Summarize coverage, execution, defect status, residual risks and release recommendation.

# 9 Test Types and Techniques

| Test area | Technique | Examples |
| --- | --- | --- |
| Completeness | SQL counts and anti-joins | Missing or extra rows between landing, DWH, data mart and report. |
| Transformation | Independent SQL calculation | Revenue, quantity, cost, stock balance, time grouping and rounding. |
| Data quality | Profiling and constraint checks | NULLs, duplicates, domains, precision, length and date ranges. |
| Referential integrity | Orphan detection | Sales referencing missing clients, products, channels or locations. |
| Dashboard function | Manual scenario testing | Filters, drill-down, sorting, cross-highlighting and export. |
| Security | Role-based access checks | Workspace access, dataset permissions and row-level security. |
| Performance | Timed refresh and interaction | Initial load, filter response and scheduled refresh duration. |
| Regression | Repeatable SQL and critical cases | Previously passed KPIs and workflows after a change. |

# 10 Dashboard Coverage

| Dashboard | Core validations | Key risk |
| --- | --- | --- |
| Sales | Revenue and quantity totals; time, client, product, channel and location slicing; missing sales; export. | Incomplete sales or wrong joins distort commercial KPIs. |
| Cost | Cost precision, totals and averages; product and time analysis; null and negative handling. | Rounding or aggregation errors produce incorrect cost decisions. |
| Stocks | Stock balance and location/product allocation; low-stock rules; snapshot and refresh logic. | Stale or duplicated inventory causes incorrect replenishment decisions. |

# 11 Test Data and Environment

Testing will use controlled representative data containing typical, boundary, NULL, duplicate, late-arriving and unmatched records. SQL checks will run in DBeaver against PostgreSQL. TestRail will store cases and execution results. Power BI Desktop or Service will be used when dashboard builds become available. Evidence will include SQL result grids, report screenshots, exports and defect records.

# 12 Defect Management

Each defect will include a concise summary, affected layer and dashboard, prerequisites, reproducible steps, expected and actual results, severity, evidence and the related test case. Critical defects block use or corrupt essential data; Major defects affect important calculations or completeness without a reasonable workaround; Minor defects affect secondary behavior; Low defects are cosmetic or have trivial impact. Fixed defects will be retested before regression testing.

# 13 Risks and Mitigation

| Risk | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| Requirements or KPI definitions change late | High | Cases and expected values become obsolete; schedule slips. | Baseline definitions and apply change control; freeze major changes before release. |
| Incomplete or unavailable test data | High | Coverage and reconciliation are unreliable. | Prepare representative datasets and verify loads before execution. |
| Environment or access failure | High | Testing is blocked. | Validate connectivity and roles early; maintain an escalation owner. |
| Source-to-target mapping gaps | High | Missing or incorrect dashboard data. | Review mappings and use counts, anti-joins and field comparison. |
| Power BI build delivered late | Medium | Functional and GUI testing is compressed. | Complete data-layer testing early and prioritize Sales critical paths. |
| Performance volume is unrepresentative | Medium | Release performance risk remains hidden. | Use production-like volumes and record refresh and interaction timings. |
| Unplanned scope growth | High | Reduced coverage or delayed release. | Assess impact, obtain approval and defer lower-priority work if required. |

# 14 Roles and Deliverables

| Role | Responsibility |
| --- | --- |
| Data Quality Engineer | Design cases and SQL, execute tests, report defects, retest and issue the result report. |
| Developer or Data Engineer | Resolve data-pipeline, model and report defects; support root-cause analysis. |
| Business Analyst or Product Owner | Approve KPI definitions, expected behavior, priorities and accepted risks. |
| Project Manager | Coordinate schedule, environment readiness and release decision. |

Deliverables: approved Test Strategy, traceable test cases, SQL evidence, defect records, execution summary, and Test Result Report.